DEPLOY-CS-001

D-CENTRAL GROUP

TrafficMesh Technologies Inc. / CommunityShield Inc.

CommunityShield HOA/Condo Deployment Package

| Document ID | DEPLOY-CS-001 |
| --- | --- |
| Version | 1.0 |
| Status | Draft |
| Date | May 2026 |
| Author | Toussaint Redji Jean Baptiste |
| Classification | Confidential — Deployment |
| Target Communities | HOA boards, condo corporations, gated communities, private roads |
| Deployment Model | CommunityShield Inc. provisions service. D-Central Shield or certified MSSP operates NOC. |
| Related Documents | DC-CS-ARCH-001 ¦ LEGAL-CM-012 ¦ OPS-CS-001 ¦ DC-CM-APP-009 ¦ MKT-CS-COM-001 |

# 1. What the Community Receives

| Component | Description | Included In |
| --- | --- | --- |
| Hardware kit | Compatible outdoor camera(s) (weatherproof, IR night vision), community NAS (Synology DS223 with 4TB), PoE network switch, installation hardware, ethernet cable | Standard deployment package — 2 cameras + NAS |
| Installation service | Certified L2 technician installation of cameras and NAS. Camera positioning per site survey. Network configuration. Test capture and review. | Included — scheduled within 10 business days of agreement execution |
| NOC dashboard access | Manager Dashboard (DC-CM-APP-009) provisioned for community manager. Training session (1 hour, virtual). | Included — provisioned on day of installation completion |
| Member onboarding kit | Resident information letter (template), camera location map (auto-generated), FAQ document, opt-in QR code linking to Member App | Included — customizable templates provided |
| Annual transparency report | Auto-generated from audit log data. Published on CivicMesh transparency portal and distributed to residents. | Included — generated automatically each year |
| Insurance facilitation | Introduction to CivicMesh insurance partners for HOA commercial property insurance. Coverage density certification generated after 90 days of operation. | Included — introduction made within 30 days of launch |

# 2. Deployment Timeline — Standard HOA

| Day | Activity | Responsible |
| --- | --- | --- |
| Day 1 | Agreement signed (LEGAL-CM-012). Community manager DID wallet set up. Site survey scheduled. | Community manager + CommunityShield account manager |
| Day 3–5 | Site survey: technician visits property, identifies optimal camera locations (entrance, parking, common areas), confirms NAS placement location, documents ethernet routing. | Certified L2 technician |
| Day 8–10 | Board/council approval of camera locations (if required by bylaws). Resident notification letter distributed. 14-day notice period begins. | Community manager |
| Day 22–24 | Installation: technician installs cameras, NAS, PoE switch, completes cabling. Same day: firmware verified, cameras calibrated, test captures reviewed. | Certified L2 technician (full day on-site) |
| Day 25 | NOC dashboard provisioned. Community manager training session (1 hour virtual). Member App opt-in QR codes distributed to residents. | D-Central Shield NOC + account manager |
| Day 26 | Camera locations published on public map at community.civicmesh.ca/{id}/nodes. System live. | Automated — triggered by manager dashboard activation |
| Day 30 | First weekly summary report available in Manager Dashboard. Confirm incident queue is functioning. Insurance introduction made. | Community manager + account manager |

# 3. Resident Consent — Mandatory Notice Requirements

| What MUST be communicated to residents before activation | (1) The community is deploying a CivicMesh community safety camera network; (2) Camera locations (map provided); (3) What data is collected — event-triggered clips only, no continuous recording; (4) Who can access the footage — community manager for safety events, law enforcement only via formal request with notification; (5) How residents can opt in to the node owner programme to earn revenue; (6) How to request their data, correct it, or delete it; (7) How to opt out entirely. |
| --- | --- |
| Notice format | Written letter delivered to all residential units AND posted on community bulletin board AND sent via community email list if available. Template provided in the community manager toolkit. |
| Minimum notice period | 14 days before system activation for non-residential properties. 30 days for residential properties (apartment buildings, condo corporations, HOAs with resident units). |
| Board/Strata approval | Most condo corporations require a board resolution to authorize surveillance systems. Community manager must confirm board approval before installation proceeds. Template board resolution language provided. |

# 4. Fine Revenue Activation — Private Property Enforcement

| What requires activation | By default, CommunityShield captures safety footage but does not process enforcement actions. To activate parking and bylaw enforcement (and associated revenue), the community manager must: (1) confirm the community has authority to issue fines under their bylaws or parking rules, (2) configure violation types in Manager Dashboard, (3) confirm fine amount schedule with CommunityShield Inc. |
| --- | --- |
| Processing fees | CommunityShield retains 15% of collected fines as platform processing fee. Community retains 60%. Node owner members receive 25% (distributed via CCSC). |
| First enforcement review | Community manager must review and approve the first 10 enforcement incidents manually (Standard Review, not Fast-Track) before Fast-Track automation is enabled. This training period ensures the community manager is comfortable with the review process and the evidence standard. |

# Document Control

| Ver | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | May 2026 | Toussaint Redji Jean Baptiste | Initial release |

Classification Notice — This document is CONFIDENTIAL and intended for internal use, legal counsel, and authorized personnel only. Distribution requires written authorization from Toussaint Redji Jean Baptiste.