LOAN-CM-002

D-CENTRAL GROUP

CivicMesh Inc.

Innovative Solutions Canada (ISC) Phase 2 Application Framework

| Document ID | LOAN-CM-002 |
| --- | --- |
| Version | 1.0 |
| Status | Draft — prepare after Phase 1 completion |
| Date | May 2026 |
| Author | Toussaint Redji Jean Baptiste |
| Classification | Confidential — Funding Application |
| Programme | Innovative Solutions Canada (ISC) — Phase 2 |
| Funding | Up to $1,000,000 grant to offset up to 2 years of full platform build |
| Prerequisite | Successful Phase 1 completion with departmental acceptance of PoC |
| Related Documents | LOAN-CM-001 ¦ IRAP-CM-001 ¦ SRED-CM-001 ¦ DC-CM-GTM-001 ¦ DEPLOY-TM-001 |

Executive Summary ISC Phase 2 is the largest single non-dilutive grant available to D-Central — up to $1M over 2 years. It funds the full platform build following a successful Phase 1 PoC. Phase 2 applications must demonstrate: validated Phase 1 results, a credible commercialization plan, and a clear path to government procurement adoption. This document is a framework to be completed after Phase 1 results are available. The OC Transpo pilot contract, if executed before Phase 2 application, significantly strengthens the commercialization evidence.

# 1. Phase 2 Readiness Criteria

| Criterion | Target Evidence at Phase 2 Application | Source |
| --- | --- | --- |
| Phase 1 PoC accepted by federal department | Formal departmental acceptance letter from Transport Canada / Public Safety Canada / RCMP | Phase 1 completion — LOAN-CM-001 |
| Working system demonstrated in relevant environment | OC Transpo pilot contract signed and first nodes operational on bus fleet | DEPLOY-TM-001 + OC Transpo pilot agreement |
| Real enforcement revenue data | At least 3 months of citation data from OC Transpo pilot — violation volume, revenue generated, dismissal rate | OC Transpo pilot revenue reports |
| Privacy compliance demonstrated | PIPEDA Privacy Impact Assessment completed and accepted. No privacy complaints from pilot period. | REG-CM-001 + pilot period data |
| Open source community engagement | GitHub repository with 50+ stars, external contributors from Carleton/uOttawa research, published technical documentation | GitHub metrics + Mitacs partnership outputs |
| Commercial momentum | 2+ additional municipalities or communities in letter-of-intent or active negotiation | MKT-TM-GOV-002 + MKT-CM-GOV-001 |

# 2. Phase 2 Build Scope

| Component | Phase 2 Deliverable | Budget Allocation |
| --- | --- | --- |
| All five CivicMesh modules | Production-ready TrafficMesh, CommunityShield, MeshPlate, MeshEar, MeshNav — all modules operational and deployed | ~40% of Phase 2 budget |
| DID/VC infrastructure | Full W3C DID/VC ecosystem deployed on Polygon mainnet. Technician, MSSP, node, and municipal partner credentials operational. | ~15% of budget |
| Nine application suite | All nine applications (Member App through Analytics Platform) in production — iOS, Android, and web | ~25% of budget |
| MSSP certification programme | First 3 external MSSPs certified and operating. CTC with Algonquin accreditation live. | ~10% of budget |
| National expansion groundwork | Two provincial government engagements (Quebec, BC) initiated. US market entry analysis completed. | ~10% of budget |

# 3. Phase 2 Commercialization Plan Summary

| Government Procurement Path | OC Transpo pilot → City of Ottawa fleet → Hamilton/Mississauga/Toronto → provincial-level procurement framework. Each deployment generates revenue and a reference client for the next. |
| --- | --- |
| MSSP Channel | 3 certified MSSP partners nationally by Phase 2 end — each operating in their own territory, paying platform fees, generating data marketplace revenue. |
| Insurance Partnerships | At least 1 insurance company (Intact or Desjardins target) with executed Tier 1 data subscription and Tier 2 individual record API agreement. Premium discount programme active for opted-in members. |
| Revenue Forecast at Phase 2 End | $[TBD — complete with financial model FIN-TM-001]: combination of MSSP platform fees, citation revenue share, insurance API subscription, training certification revenue, and data marketplace subscriptions. |

# 4. Document Control

| Ver | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | May 2026 | Toussaint Redji Jean Baptiste | Initial release |

Classification Notice — This document is CONFIDENTIAL and intended for internal use, legal counsel, and authorized personnel only. Distribution requires written authorization from Toussaint Redji Jean Baptiste.